## Slide 1: Progress in each week of the smart room project (After proposal to the final week)
Members:
Dineenath Romphoyen, EPE
Pratimakorn Fupol, EPE
Sahassawat Posungnern, COM

## Slide 2: Week 8-9 (22 Febuary - 7 March)
Prepare equipments for a project.
  LED
    represent the lighting and plug
  Cooler system
  Motion sensor
  Clock module
  Manual switch
LED
Cooling system

## Slide 3: Week 10 (8 - 14 March)
Create lighting and smart plug system with motion sensor.
When the coding process is finished, the system was test by bringing an object moving through the sensor. Once the motion is detected, the LED (representing the light and plug) will light up. After that, a 5-second delay will occur to detect the motion again. If motion cannot be detected again, the light will turn off.

## Slide 4: Week 11 (15 - 21 March)
Create Air-conditioner system with motion sensor

## Slide 5: Week 12 (22 - 28 March)
Create Air-conditioner system with temperature sensor.

## Slide 6: Week 13 (28 March - 4 April)
Re-design conceptual and prepare equipment for building model room.

## Slide 7: Week 14 (28 March - 4 April)
Assemble a model room with equipment installation.

## Slide 8: Week 15 (5 - 18 April)
Combine all code together and test the result.

## Slide 9: Week 16 (19 - 25 April)
Connect the system with the Netpie

## Slide 10: Week 17 (25 - 29 April)
Project’s result recording.